# Day 1 Action Checklist

Start Building My-Travel-Agent Today!

## Your First 3 Hours (Do This Today!)

### Hour 1: Tool Setup (30 min)

Sign up for AI coding tools:

- Cursor: https://cursor.sh

- Download and install

- Cost: $20/month (14-day free trial)

- Claude Pro: https://claude.ai/upgrade

- Sign up for Pro

- Cost: $20/month

- GitHub account: https://github.com

- Create if you don't have one

- Free

AWS Account Setup (30 min):

- Go to: https://aws.amazon.com and create new account

- Set up billing alerts:

- CloudWatch → Billing → Create Alarm

- Alert when charges > $50, $100, $200

- Enable free tier tracking

### Hour 2: Architecture Planning (60 min)

- Open Claude Pro and paste this prompt:

I'm building "My-Travel-Agent" - a social travel platform. Core features: 1) Social feed (Instagram-style) where users share trips, 2) AI trip planning (conversational), 3) Users earn credits when others use their trips, 4) Live trip assistance, 5) Group travel. Tech: React + TypeScript, AWS Lambda + DynamoDB, AWS Bedrock (Claude). Beta: 12 weeks, 100 users. I need you to validate this architecture, generate DynamoDB schemas, list Lambda functions, design API endpoints, and break down into phases.

- Save Claude's response to architecture-plan.md

### Hour 3: Repository Setup (60 min)

- Create GitHub Repository

In terminal:

mkdir my-travel-agent

cd my-travel-agent

git init

git branch -M main

- Create repo on GitHub.com (name: my-travel-agent, Private)

- Initial Project Structure (let Cursor do this)

In Cursor (Cmd+K), prompt:

"Initialize project structure: /frontend (React), /backend (Lambda), /infrastructure (AWS CDK), /docs. Add README.md, .gitignore, package.json. Monorepo with npm workspaces, TypeScript throughout."

- Commit and push: git add . && git commit -m "Initial structure" && git push

## Day 2 Actions (Next Day)

### Morning: Database Design (3 hours)

- Ask Claude to generate complete DynamoDB schemas for all tables

- Implement in Cursor: Create database-stack.ts with CDK code

- Create types/models.ts with all TypeScript interfaces

### Afternoon: Deploy First Infrastructure (2 hours)

- CDK Setup: npm init, install aws-cdk-lib

- Configure AWS CLI: aws configure

- Bootstrap CDK: cdk bootstrap

- Deploy: cdk deploy

- Verify in AWS Console → DynamoDB (see your tables!) 🎉

## Quick Reference: Key Commands

AWS CDK:

- cdk deploy - Deploy infrastructure

- cdk diff - Show changes

- cdk destroy - Delete everything

Cursor Shortcuts:

- Cmd+K - Ask AI to write code

- Cmd+L - Chat with AI

- Tab - Accept AI suggestion

Git:

- git add . && git commit -m "message" && git push

## Success Metrics for Day 1

By end of Day 1, you should have:

- Cursor and Claude Pro accounts

- AWS account with billing alerts

- Architecture plan from Claude

- GitHub repository created

- Basic project structure

- First commit pushed

If you have all 6: You're on track! 🎉

Tomorrow: Build actual database and APIs!

## Motivation

Remember:

- Boop just launched (Nov 2025) with $3.2M

- They have gaps you can exploit

- You have 6-month window

- AI tools make you 5-10X faster

- Beta costs <$200/month

- 100 users validates concept

- You can bootstrap to profitability

You've got this! Start today! 🚀

The best time to start was yesterday. The second best time is NOW.